## Slide 1: CSci 3081W: Program Design and Development
Lecture 13 – Development Processes

## Slide 2: Introduction to Software Development Life Cycle
What is the SDLC?
  A framework for structuring the process of developing software
  Ensures quality, predictability, repeatability
  Different projects need different models

## Slide 3: Introduction to Software Development Life Cycle
Why are there so many SDLC models?
  Project size
  Complexity
  Stakeholder engagement
  Rate of requirement change

## Slide 4: Development Model Classifications
Predictive vs. Adaptive
  Predictive: plan-driven, follows a structured path (e.g. Waterfall)
  Adaptive: change-driven, responsive to new information (e.g. Agile)

## Slide 5: Predictive vs. Adaptive

## Slide 6: Predictive vs. Adaptive

## Slide 7: Predictive vs. Adaptive

## Slide 8: Development Model Classifications
Incremental vs. Iterative vs. Both vs. Neither
  Incremental: add new functionality each step
  Iterative: refine or rework existing parts
  Both: agile and real-world dev often do both
  Neither: Pure waterfall

## Slide 9: Incremental vs. Iterative
Incremental
Notes: Good idea of what to build, build in increments

## Slide 10: Incremental vs. Iterative
Iterative
Notes: Not super clear idea but somewhat of a difference

## Slide 11: Incremental vs. Iterative vs. Both vs. None
Notes: Agile is both
Predictive model is none

## Slide 12: Incremental vs. Iterative
Incremental
  Build and deliver in chunks
  Use when parts of the system are well understood
Iterative
  Refine same product through cycles
  Use when requirements are unclear

## Slide 13: Waterfall

## Slide 14: Waterfall

## Slide 15: Waterfall
Cost of change
As time elapses, cost of change increases

## Slide 16: Waterfall
Assumptions
  We fully understand the requirements, we were given the requirements with no mistakes in them, the requirements won’t change
  Team has experience building similar software
  The whole process from requirements all the way until the release will be perfect
When to use
  Predictable, repeatable work

## Slide 17: Waterfall
Predictive/Adaptive Scale
  Completely predictive
Pros
  Simple, easy for everyone to understand
  Predictable
  Efficient
Cons
  Not flexible for change
  First release happens at the end of the process

## Slide 18: V-Model

## Slide 19: Validation and Verification
V&V are two procedures which check requirements and specifications
Validation checks requirements - am I building the right thing? Verification checks specifications - am I building the thing correctly?

## Slide 20: V-Model

## Slide 21: V-Model

## Slide 22: V-Model
Mechanism – emphasis on validation earlier in the process
Predictive/Adaptive Scale
  Predictive – no feedback/changes
When to use?
  Ambiguity in the requirements
  Mission critical or regulated industries

## Slide 23: V-Model
Pros
  Earlier detection of potential issues
Cons
  More upfront work

## Slide 24: Sashimi

## Slide 25: Sashimi

## Slide 26: Sashimi
Mechanism – a phase can start before the previous phase ends
Predictive/Adaptive Scale
  Almost completely predictive but maybe a little bit adaptive
When to use?
  To shorten the time scale
  Resource utilization

## Slide 27: Sashimi
Pros
  Shorten development time
  People can start working without waiting for the previous phase to finish
  Can learn more easily
Cons
  Reworks

## Slide 28: Comparing and Selecting Models
Model | Predictive? | Incremental? | Iterative? | Pros | Cons | Best for
Waterfall | Yes | No | No | Simple | Inflexible | Stable requirements
V-Model | Yes | No | No | Early Validation | High upfront effort | Mission-critical
Sashimi | Yes* | No | No | Faster Start | Risk of rework | Shorter timelines
Agile | No | Yes | Yes | Responsive | Hard to plan upfront | Changing requirements

## Slide 29: Customizing the SDLC
Phases can be reordered, omitted, or merged
Example: agile omits “formal” design phases
SDLC is a guideline, you can always tweak the model to better fit your needs

## Slide 30: How to choose a model?
How stable are the requirements?
How experienced is the team?
What are the project constraints?
How important is early delivery?
Know your project, pick what fits

## Slide 31: SDLC in the wild
Waterfall
  Government contracts, safety-critical
V-model
  Medical software, automative
Sashimi
  Projects with time crunch and some known elements
Agile
  Startups and evolving products